# Iteration 2

# Group 22

Team Members:

Yepu Hou

Han Ping Lim

Mishal Al-Halidar

Thomas Doyle

Contents:

Task 1: Project governance	1

1.1 Task management	1

1.2 Time management	1

1.3 Agile practices	2

1.3.1 Product backlog	2

1.3.2 Sprint backlog: iteration 2	3

1.3.3 Sprint Goals	4

1.3.4 Scrum Master	4

1.3.5 Collaboration	4

1.5 Use of Git	5

1.5.1 Activity	5

1.5.2 Repository	7

Task 2: Individual contribution	8

2.1 Extent of individual contribution	8

2.1.1 Roles and responsibilities	8

2.1.2 Task completion	8

Task 3: Sprint review	8

Task 4: Retrospective	9

4.1 Risk Management	10

# Task 1: Project governance

## 1.1 Task management

## 1.2 Time management

## 1.3 Agile practices

### 1.3.1 Product backlog

Rating: 1-5

| ID | Story | Estimation | Priority |
| --- | --- | --- | --- |
| 1 | API access As a developer I want to access API's that will be used so that it can be used to work on the user stories. | 2 | 1 |
| 20 | Class fromData method As a developer I want to implement the fromData method so that it can be used in the account system and | 1 | 1 |
| 8 | Create account (General public/Fire Department) As a user, I want to be able to make an account with my name, email, password and authorised key (if applicable) so that I have a personal platform to see details related to fire warnings and statistics. | 2 | 2 |
| 10 | Log in to account (General public/Fire Department) As a user, I want to be able to login to my personal account, so that I can view my saved watch locations or emergency information. | 2 | 2 |
| 6 | Basic weather conditions visible As a user, I want to see basic information related to weather conditions so that I can see the bushfire status. | 3 | 3 |
| 13 | Map pinpoints (Han) As a user, i want to be able to get information on different pinpoints locations that contain statistical information when I click on the specific location. | 2 | 5 |
| 14 | Home page As a developer, I want to produce a home page which includes an interactive map displaying information of capital cities/active bushfires, as well as vision/mission and links, so that unregistered users can see quick information related to the web app and weather warnings. | 3 | 6 |
| 12 | Interactive weather conditions visible As a user, I want to see and select information related to weather conditions with widgets/bars, so that I can view concise, fluid data that is relevant to me. | 5 | 5 |
| 15 | Basic response system As a user, I want the data related to areas of risk/danger to be presented in a coherent form for the fire department and myself to be easily notified through the mail. | 4 | 6 |
| 16 | Alert button As a user, I want to be able to press a button to alert the fire department so that there will be no need for me to call them. | 1 | 7 |
| 17 | Notepad system As a user, I want to be able to see a notepad system when I open the statistical information page, so that I can write on it. | 2 | 7 |
| 18 | Save notepad As a user, I want to have my notes saved up on my profile so that I will be able to access it again. | 1 | 8 |
| 19 | Prototype As a developer I want to have a prototype so that I can check on it before implementing the actual project. | 3 | 8 |

### 1.3.2 Sprint backlog: iteration 2

Target velocity: 7 user stories

| ID | Story | Estimation | Priority | Completed? |
| --- | --- | --- | --- | --- |
| 1 | API access As a developer I want to access API's that will be used so that it can be used to work on the user stories. | 2 | 1 | Yes |
| 20 | Class fromData method As a developer I want to implement the fromData method so that it can be used in the account system and | 1 | 1 | Yes |
| 8 | Create account (General public/Fire Department) As a user, I want to be able to make an account with my name, email, password and authorised key (if applicable) so that I have a personal platform to see details related to fire warnings and statistics. | 2 | 2 | Yes |
| 10 | Log in to account (General public/Fire Department) As a user, I want to be able to login to my personal account, so that I can view my saved watch locations or emergency information. | 2 | 2 | Yes |
| 6 | Basic weather conditions visible As a user, I want to see basic information related to weather conditions so that I can see the bushfire status. | 3 | 3 | Yes |
| 13 | Map pinpoints As a user, I want to be able to get information on different pinpoints locations that contain statistical information when I click on the specific location. | 4 | 5 | Partially |
| 14 | Home page As a developer, I want to produce a home page which includes an interactive map displaying information of capital cities, so that unregistered users can see quick information related to the web app and weather warnings. | 3 | 6 | Yes |
| 12 | Interactive weather conditions visible As a user, I want to see and select information related to weather conditions with widgets/bars, so that I can view concise, fluid data that is relevant to me. | 5 | 5 | No |

### 1.3.3 Sprint Goals

- API calls are to be fully functional

- Account system to be working

- Map pinpoints implemented successfully

### 1.3.4 Scrum Master

The allocated scrum master for iteration 2 is Yepu.

### 1.3.5 Collaboration

A few points of collaboration were needed to properly implement the software system. Thomas communicated to the team the way the API data is accessed and implemented. Yepu created the login/sign up system, and so assisted Han with getting the pinpoint system stored in local storage in align with the account system

## 1.5 Use of Git

### 1.5.1 Activity

### 1.5.2 Repository

# Task 2: Individual contribution

## 2.1 Extent of individual contribution

### 2.1.1 Roles and responsibilities

Yepu Hou: Programmer, tester, technical writer, scrum master (for second iteration)

Han Ping Lim: Programmer, tester, technical writer

Mishal Al-Halidar: Programmer, tester, technical writer

Thomas Doyle: Programmer, tester, technical writer

Murray Mount: Product Owner

### 2.1.2 Task completion

Yepu Hou:

- Register and login page completed. Users are allowed to register as an authorised user or a normal user. After user clicks signin the signed in info will be pushed to a new key in localstorage.

Han Ping Lim:

- Map pinpoints by the user at specific locations reveal the weather conditions of that specific area,by creating a marker based on the coordinate of the map and a table full of data from API of the specific coordinates.

Mishal Al-Halidar:

- Fixed some methods within the classes for proper method calls

Thomas Doyle:

- Implemented working API calls

- Created fromData method in the classes

- Created home page map with capital cities marked with up to date weather data on page load.

# Task 3: Sprint review

- Does the product build, deploy, and/or run?

  - Home page correctly displays basic weather conditions for the major capital cities.

  - The account system is working, with respect to local storage and retaining data across page loads.

  - The pinpoint system is not fully integrated into the account system, but makes correct API calls and marker location is accurate.

- Do features demonstrated correspond to user stories?

  - API calls are successful and displays the information as intended

  - Account system works as intended

  - Interactive map pinpoints partially works as intended

    - API calls are correct

    - Map pinpoints accurately reflect coordinates

    - Some bugs:

    - System not fully implemented into account system and local storage

  - Home page is successfully implemented

- Has the team chosen to implement user stories that are considered valuable to the client?

  - The account system is valuable as it creates and saves personalised data of users.

  - The pinpoint system allows users to get information of specific locations they are interested in.

- Did the team meet their target velocity?

  - 70% of the target velocity has been reached

- What is the “Definition of Done” and do the stories demonstrated meet this definition?

Criteria:

- Code is reviewed and works as intended

- The group comes to the consensus that the task is completed

- Manual tests are working as intended. For example console.log()

# Task 4: Retrospective

Retrospective identified genuine problems with the team’s policies and practices

- Communication problem

- Task allocation problem

- Resource allocation problem

Team has decided on strategies to address its problems

- More frequent meetings

- Staying ahead of schedule to address any underlying issues.

- Tasks should be allocated in more detail with more people working on urgent tasks so that other tasks can be completed.

| What went well? - Compared to the last iteration we have some meaningful user stories implemented. - 70% of our target velocity was met | What could have been done better? - Resource allocation to each assigned task could be done better - More communication would be beneficial |
| --- | --- |
| What will we try next? - Establish more frequent meetings - Stay ahead of schedule by getting user stories completed earlier in the sprint, and address any issues before it is too late. - Unit and functional testing document | What questions do we have? - Integrate account system with data in usermap - Feedback from last week? |

## 4.1 Risk Management

Examples of risk management:

- A team member is overwhelmed with commitments to other units, and is unable to complete their component of the code/work. A new deadline was made to ensure the completion of the task.

- We have multiple channels of communication such as discord and regular meetings.

- Data loss caused by github push/commiting problems, files were backed up locally by Mishal as a mitigation action to losing an image on github.

- There is a weekly meeting to ensure that all members are meeting their deadlines for that week, and most tasks are completed.

- A team member struggling on their task was assigned a partner to work with that has a better understanding of the task.